=========================================================================== =====

DESIGN DOCUMENT

AI PATIENT FOLLOW-UP ASSISTANT

Theme 9 -- Healthcare Domain

Advanced PG Certification in AI Engineering on Cloud and AIOps

IIT Roorkee / Futurense Capstone Project

=========================================================================== =====

Document Version : 1.0

Created Date : 31 May 2026

Submission Deadline: 25 June 2026

Team Size : 5-6 Members

=========================================================================== =====

TABLE OF CONTENTS

=========================================================================== =====

1. Executive Summary

2. Problem Statement

3. Project Objectives

4. Scope and Constraints

5. System Architecture

6. Data Design

7. RAG Pipeline Design

8. Agent Design

9. Workflow Design

10. Memory Design

11. Frontend Design

12. API and Integration Design

13. AWS Deployment Design

14. Error Handling Design

15. Security Design

16. Testing Plan

17. Sprint-Wise Delivery Plan

18. Risk Register

19. Individual Role Assignments

20. Glossary

=========================================================================== =====

1. EXECUTIVE SUMMARY

=========================================================================== =====

Hospitals discharge hundreds of patients every day. After discharge, patients are expected to follow specific medical instructions, take medications, and

attend follow-up appointments. In reality, a significant number of patients

miss these follow-ups due to lack of timely reminders, poor communication, or simple forgetfulness.

This project builds an AI-powered Patient Follow-Up Assistant that automates the entire follow-up lifecycle -- from reading discharge documents, generating personalized reminders, detecting overdue cases, and escalating them to doctors -- all through an intelligent multi-agent system deployed on AWS.

The system uses three specialized AI agents orchestrated through LangGraph, a RAG pipeline powered by ChromaDB for protocol-based grounding, conversation memory for context retention, and a Streamlit web dashboard for doctor and admin interaction.

=========================================================================== =====

2. PROBLEM STATEMENT

=========================================================================== =====

2.1 CURRENT SITUATION

----------------------

In most hospitals today:

- Follow-up scheduling is done manually by admin staff

- Reminder calls are made by nurses or receptionists

- There is no intelligent system to detect overdue patients automatically

- Escalation to doctors happens informally and inconsistently

- No single interface exists to track all patient follow-up statuses

2.2 IMPACT OF THE PROBLEM

---------------------------

Problem | Impact

---------------------------------|-----------------------------------------------

Patients miss follow-ups | Disease worsens, readmission increases

Manual reminder process | Consumes nursing/admin time

No escalation system | Critical patients fall through the cracks

No centralized tracking | Doctor has no visibility into follow-up compliance

Generic reminders | Patients ignore non-personalized messages

2.3 PROPOSED SOLUTION

----------------------

Build an AI system that:

- Automatically reads discharge summaries and extracts medical information - Generates personalized follow-up reminders based on the patient's specific diagnosis and instructions

- Detects patients who are overdue and creates escalation reports

- Requires doctor approval before any escalation is finalized

- Provides a chat interface for doctors to query patient information

- Is deployed on AWS and accessible from any browser

=========================================================================== =====

3. PROJECT OBJECTIVES

=========================================================================== =====

3.1 PRIMARY OBJECTIVES

-----------------------

- Build a working multi-agent AI system with 3 specialized agents

- Implement a RAG pipeline using follow-up protocol documents

- Include a mandatory human approval step for escalations

- Deploy the complete system on AWS EC2 with S3 storage

- Build a Streamlit dashboard with 4 functional tabs

3.2 TECHNICAL OBJECTIVES

-------------------------

- Demonstrate sequential agent workflow using LangGraph

- Demonstrate router-based decision making based on patient status

- Demonstrate RAG retrieval from custom medical protocol PDFs

- Demonstrate conversation memory across patient chat sessions

- Demonstrate error handling and retry mechanisms

3.3 SUCCESS CRITERIA

---------------------

Criteria | Target

----------------------------|-----------------------------------------------

Reminder generation | Reminder matches patient diagnosis and instructions

Escalation detection | All patients overdue > 7 days are flagged

Human approval working | No escalation finalizes without doctor click

RAG retrieval | Correct protocol retrieved for each diagnosis

Memory retention | Follow-up questions answered with prior context

AWS deployment | App accessible via public EC2 IP

=========================================================================== =====

4. SCOPE AND CONSTRAINTS

=========================================================================== =====

4.1 IN SCOPE

-------------

- Synthetic patient dataset and discharge PDFs

- 3 AI agents: Summary, Reminder, Escalation

- RAG pipeline on follow-up protocol documents

- LangGraph sequential + router workflow

- Human approval step for escalations

- Streamlit dashboard with 4 tabs

- AWS EC2 deployment and S3 storage

- Conversation memory per patient

- Error handling and retry logic

4.2 OUT OF SCOPE

-----------------

- Real patient data or hospital system integration

- Actual email or SMS sending to patients

- Integration with Electronic Health Record (EHR) systems

- Mobile application

- Authentication and login system

- Payment or billing modules

4.3 CONSTRAINTS

----------------

Constraint | Detail

------------|-----------------------------------------------

Timeline | 4 weeks only

Budget | AWS free tier where possible

Data | Synthetic only, no real patient data

Team | 5-6 members, part-time effort

LLM Cost | Use GPT-3.5-turbo during dev to minimize cost

=========================================================================== =====

5. SYSTEM ARCHITECTURE

=========================================================================== =====

5.1 HIGH-LEVEL ARCHITECTURE

-----------------------------

+------------------------------------------------------------------+

| USER LAYER |

| Doctor / Admin Browser |

+------------------------------------------------------------------+

| HTTP

+------------------------------------------------------------------+

| FRONTEND LAYER |

| Streamlit Web Application |

| Dashboard | Reminder Generator | Escalation | Chat |

+------------------------------------------------------------------+

| | | |

+------------+ +-----------+ +-----------+ +-------------+

| Patient | | Reminder | |Escalation | | Chat |

| Summary | | Agent | | Agent | | Memory |

| Agent | | | | | | Module |

+------------+ +-----------+ +-----------+ +-------------+

| | | |

+------------------------------------------------------------------+

| ORCHESTRATION LAYER |

| LangGraph Workflow Engine |

| (Sequential + Router-based execution) |

+------------------------------------------------------------------+

|

+------------------------------------------------------------------+

| AI / LLM LAYER |

| OpenAI GPT-4o / GPT-3.5-turbo |

+------------------------------------------------------------------+

|

+------------------------------------------------------------------+

| KNOWLEDGE LAYER |

| RAG Pipeline -- LangChain + ChromaDB |

| Follow-up Protocol PDFs (embedded) |

+------------------------------------------------------------------+

|

+------------------------------------------------------------------+

| DATA LAYER |

| AWS S3 -- PDFs, Datasets, Documents |

| CSV -- Patient Records |

| ChromaDB -- Vector Store (local on EC2) |

+------------------------------------------------------------------+

5.2 COMPONENT SUMMARY

----------------------

Component | Technology | Purpose

----------------|-----------------------------|---------------------------------

Frontend | Streamlit | User interface for doctors

Agent Framework | LangGraph | Orchestrates agent execution

LLM | OpenAI GPT-4o | Powers all 3 agents

RAG | LangChain + ChromaDB | Protocol document retrieval

PDF Parsing | PyPDFLoader | Reads discharge summary PDFs

Memory | ConversationBufferMemory | Patient chat context

Storage | AWS S3 | PDFs and datasets

Hosting | AWS EC2 | Runs the Streamlit app

Embeddings | text-embedding-ada-002 | Converts text to vectors

=========================================================================== =====

6. DATA DESIGN

=========================================================================== =====

6.1 PATIENT RECORDS -- patients.csv

-------------------------------------

Column | Type | Description | Example

--------------------|---------|---------------------------|------------------

patient_id | String | Unique ID | P001

name | String | Full name | Ravi Kumar

age | Integer | Age in years | 45

gender | String | Male/Female | Male

diagnosis | String | Primary diagnosis | Type 2 Diabetes

admission_date | Date | Hospital admission | 2026-05-05

discharge_date | Date | Discharge date | 2026-05-10

followup_due_date | Date | Next appointment | 2026-05-24

doctor_name | String | Attending doctor | Dr. Sharma

contact_email | String | Patient email | ravi@email.com

contact_phone | String | Patient phone | 9876543210

status | Enum | upcoming/overdue/completed| overdue

days_overdue | Integer | Days past follow-up date | 15

last_contact_date | Date | Last system contact | 2026-05-15

severity | Integer | 1-5 scale | 3

ward | String | Hospital ward | Endocrinology

SAMPLE DATA ROWS:

P001,Ravi Kumar,45,Male,Type 2 Diabetes,2026-05-05,2026-05-10,2026-05-24, Dr. Sharma,ravi@email.com,9876543210,overdue,15,2026-05-15,3,Endocrinology

P002,Priya Nair,32,Female,Post C-Section,2026-05-25,2026-05-28,2026-06-04, Dr. Mehta,priya@email.com,9812345678,upcoming,0,2026-05-28,2,Maternity

P003,Arun Singh,60,Male,Cardiac Bypass,2026-05-20,2026-05-25,2026-06-01, Dr. Rao,arun@email.com,9823456789,upcoming,0,2026-05-25,4,Cardiology

P004,Sunita Devi,55,Female,Hypertension,2026-05-10,2026-05-15,2026-05-22, Dr. Gupta,sunita@email.com,9834567890,overdue,22,2026-05-16,4,General Medicine

PATIENT STATUS DISTRIBUTION (40 patients):

Status | Count | Reason

------------------------|-------|----------------------------------

upcoming | 15 | Due in next 7 days

overdue (7-14 days) | 10 | Medium urgency

overdue (>14 days) | 8 | High urgency

completed | 5 | Already followed up

critical (severity 5) | 2 | Immediate escalation

6.2 DISCHARGE SUMMARY PDFs

----------------------------

File naming: P001_discharge.pdf, P002_discharge.pdf ...

TEMPLATE:

---------

CITY HOSPITAL -- DISCHARGE SUMMARY

====================================

Patient Name : [Name]

Patient ID : [ID]

Age / Gender : [Age] / [Gender]

Ward : [Ward Name]

Admission Date : [Date]

Discharge Date : [Date]

PRIMARY DIAGNOSIS

-----------------

[Diagnosis name and brief description]

SECONDARY CONDITIONS (if any)

-------------------------------

[List]

TREATMENT GIVEN

---------------

[Procedures, surgeries, medications administered]

DISCHARGE MEDICATIONS

---------------------

1. [Medicine name] -- [dose] -- [frequency] -- [duration] 2. [Medicine name] -- [dose] -- [frequency] -- [duration]

DIETARY RESTRICTIONS

--------------------

[What to eat / avoid]

ACTIVITY RESTRICTIONS

---------------------

[Physical limitations]

FOLLOW-UP INSTRUCTIONS

----------------------

[Specific tests, appointments needed]

[Timeline for each]

WARNING SIGNS -- RETURN IMMEDIATELY IF ----------------------------------------

[Emergency symptoms]

ATTENDING DOCTOR

----------------

Dr. [Name], [Specialization]

City Hospital

Date: [Date]

DISEASE CATEGORIES TO COVER (20 PDFs): - Type 2 Diabetes (3 patients)

- Hypertension (2 patients)

- Post C-Section (2 patients)

- Cardiac Bypass (2 patients)

- Knee Replacement Surgery(2 patients)

- Fracture (2 patients)

- Typhoid (1 patient)

- Asthma (1 patient)

- Appendectomy (1 patient)

- Dengue (1 patient)

- Pneumonia (1 patient)

- Kidney Stone Surgery (2 patients)

6.3 FOLLOW-UP PROTOCOL PDFs

-----------------------------

File naming: protocol_diabetes.pdf, protocol_cardiac.pdf ...

TEMPLATE:

---------

FOLLOW-UP PROTOCOL

==================

Condition : [Diagnosis]

Department : [Department]

Version : 1.0

STANDARD FOLLOW-UP SCHEDULE

-----------------------------

Week 1 : [What to monitor]

Week 2 : [Mandatory appointment details]

Month 1 : [Tests required]

Month 3 : [Full panel]

Month 6 : [Long-term review]

REMINDER SCHEDULE

-----------------

Day 7 : First reminder

Day 14 : Second reminder + appointment confirmation Day 30 : Monthly check-in

ESCALATION CRITERIA

-------------------

Escalate to doctor if:

- Patient unresponsive for > [X] days

- [Specific symptom threshold]

- [Specific test value threshold]

EMERGENCY INDICATORS

--------------------

Advise immediate ER visit if:

- [Symptom 1]

- [Symptom 2]

RESPONSIBLE DEPARTMENT : [Name]

CREATE 6 PROTOCOL PDFs:

1. protocol_diabetes.pdf

2. protocol_cardiac.pdf

3. protocol_post_surgery.pdf

4. protocol_maternity.pdf

5. protocol_hypertension.pdf

6. protocol_respiratory.pdf

=========================================================================== =====

7. RAG PIPELINE DESIGN

=========================================================================== =====

7.1 OVERVIEW

-------------

Protocol PDFs (S3)

|

v

PDF Loader (PyPDFLoader)

|

v

Text Splitter

chunk_size = 500

chunk_overlap = 50

|

v

OpenAI Embeddings (text-embedding-ada-002)

|

v

ChromaDB Vector Store (persisted on EC2 disk)

|

v

Retriever (top_k = 3)

|

v

Agent queries retriever

--> gets relevant chunks

--> uses them in prompt

7.2 CHUNKING STRATEGY

----------------------

Parameter | Value | Reason

-------------|-------|-----------------------------------------------

chunk_size | 500 | Captures one protocol section completely

chunk_overlap| 50 | Preserves context between adjacent chunks

splitter | RecursiveCharacterTextSplitter | Respects paragraphs

7.3 RETRIEVAL STRATEGY

-----------------------

- Query formed by agent: "follow-up protocol for [diagnosis]"

- Top 3 most relevant chunks returned

- Chunks injected into agent prompt as context

- If no relevant chunk found: agent falls back to general knowledge

7.4 CHROMADB PERSISTENCE

-------------------------

- Stored locally on EC2 at /app/chroma_db/

- Rebuilt only when new protocol PDFs are added

- Separate collections for protocols and discharge summaries

=========================================================================== =====

8. AGENT DESIGN

=========================================================================== =====

8.1 AGENT 1 -- PATIENT SUMMARY AGENT

--------------------------------------

Attribute | Detail

-----------------|----------------------------------------------- Name | patient_summary_agent

Input | Patient ID + path to discharge PDF

Output | Structured JSON with patient medical info LLM | GPT-4o, temperature=0

Tools | PyPDFLoader (reads PDF)

RAG | No

Memory | No

PROMPT:

-------

You are a clinical data extraction assistant.

Read the discharge summary below and extract: - Patient name and ID

- Primary diagnosis

- All prescribed medications with dosage

- Dietary restrictions

- Activity restrictions

- Follow-up appointment instructions

- Emergency warning signs

Return as structured JSON only. No additional commentary.

Discharge Summary:

{discharge_text}

OUTPUT SCHEMA:

--------------

{

"patient_name": "string",

"patient_id": "string",

"diagnosis": "string",

"medications": ["medicine -- dose -- frequency"], "dietary_restrictions": ["restriction 1"],

"activity_restrictions": ["restriction 1"],

"followup_instructions": "string",

"emergency_triggers": ["trigger 1"],

"attending_doctor": "string"

}

ERROR HANDLING:

---------------

- PDF unreadable --> return error flag, trigger manual entry form - JSON parsing fails --> retry with stricter prompt - Missing fields --> fill with "Not specified"

8.2 AGENT 2 -- REMINDER AGENT

-------------------------------

Attribute | Detail

-----------------|----------------------------------------------- Name | reminder_agent

Input | Agent 1 output + follow-up date + doctor name Output | Personalized reminder message (plain text) LLM | GPT-4o, temperature=0.3

Tools | ChromaDB retriever

RAG | Yes -- queries protocol for the diagnosis

Memory | No

PROMPT:

-------

You are a hospital follow-up communication assistant. Write a warm, professional, personalized reminder message for the patient below.

Patient Information:

{patient_info}

Follow-Up Due Date: {followup_date}

Attending Doctor: {doctor_name}

Relevant Follow-Up Protocol (from hospital records): {retrieved_protocol}

Requirements:

- Address patient by first name

- Mention appointment date clearly

- Include 2-3 key medication reminders

- Mention one emergency warning sign

- Keep under 150 words

- Friendly but professional tone

- End with doctor name and hospital name

OUTPUT: Plain text reminder message

8.3 AGENT 3 -- ESCALATION AGENT

---------------------------------

Attribute | Detail

-----------------|-----------------------------------------------

Name | escalation_agent

Input | Patient record + days overdue

Output | Escalation report dict with urgency level

LLM | GPT-4o, temperature=0

Tools | ChromaDB retriever

RAG | Yes -- queries escalation criteria

Memory | No

Human Approval | Required before finalization

PROMPT:

-------

You are a clinical escalation specialist.

A patient has missed their follow-up appointment.

Generate a formal escalation report for the attending doctor.

Patient Record:

{patient_info}

Days Since Follow-Up Was Due: {days_overdue}

Relevant Escalation Protocol:

{retrieved_protocol}

Your report must include:

1. Patient Summary (2 lines)

2. Risk Assessment: Low / Medium / High

3. Clinical Concern (what could go wrong if unattended) 4. Recommended Action (phone call / home visit / emergency contact) 5. Urgency Level: MEDIUM (7-14 days) or HIGH (>14 days)

Be concise, clinical, and actionable.

OUTPUT SCHEMA:

--------------

{

"report": "full escalation report text",

"risk_level": "HIGH or MEDIUM",

"recommended_action": "string",

"urgency": "HIGH or MEDIUM",

"requires_human_approval": true

}

=========================================================================== =====

9. WORKFLOW DESIGN

=========================================================================== =====

9.1 COMPLETE WORKFLOW DIAGRAM

------------------------------

+-----------------+

| Patient ID |

| Selected |

+--------+--------+

|

+--------v--------+

| Patient Summary |

| Agent |

| Reads PDF, |

| Extracts Info |

+--------+--------+

|

+--------v--------+

| Router |

| Check Status |

+--+------+---+---+

| | |

upcoming overdue completed

| | |

+------v-+ +--v-------+-+ +---+

|Reminder| |Escalation | |END|

| Agent | | Agent | +---+

+------+-+ +--+---------+

| |

| +---v------------+

| | Human Approval |

| | Streamlit |

| | Approve/Reject |

| +---+------------+

| |

+--v------v--+

| Finalize |

| Output |

| Save Log |

+------------+

9.2 LANGGRAPH STATE DEFINITION

--------------------------------

PatientState:

+-- patient_id (string)

+-- pdf_path (string)

+-- patient_csv_data (dict)

+-- summary (dict) <- Agent 1 output

+-- reminder (string) <- Agent 2 output

+-- escalation_report (dict) <- Agent 3 output

+-- human_approved (bool) <- Human step result

+-- approval_action (string) <- approve / reject

+-- final_output (string) <- Final result

9.3 ROUTER LOGIC

-----------------

Condition | Route To

---------------------------------------|---------------------------

status = completed | END

status = upcoming | Reminder Agent

status = overdue AND days_overdue <= 7 | Reminder Agent

status = overdue AND days_overdue > 7 | Escalation Agent

status = critical OR severity = 5 | Escalation Agent (HIGH)

=========================================================================== =====

10. MEMORY DESIGN

=========================================================================== =====

10.1 PURPOSE

-------------

Allows the Patient Chat tab to maintain conversation context per patient.

Without memory, every question starts fresh and loses prior context.

10.2 MEMORY TYPE

-----------------

ConversationBufferMemory:

- Stores full conversation history

- Simple to implement

- Sufficient for 4-week project scope

- Works well for per-patient context

10.3 MEMORY ARCHITECTURE

-------------------------

patient_memory_store = {

"P001": ConversationBufferMemory(),

"P002": ConversationBufferMemory(),

...

}

Each patient has their own isolated memory.

New memory is created when a patient is selected for the first time.

10.4 MEMORY LIFECYCLE

----------------------

Event | Action

-------------------------|-----------------------------------------------

New patient selected | Load existing memory or create new

User asks question | Append to memory

AI responds | Append response to memory

Tab changes | Memory persists in session_state

Page refresh | Memory resets (in-memory only)

=========================================================================== =====

11. FRONTEND DESIGN

=========================================================================== =====

11.1 PAGE CONFIGURATION

------------------------

Title : AI Patient Follow-Up Assistant

Layout : Wide

Theme : Default Streamlit

Port : 8501

11.2 TAB STRUCTURE

-------------------

Tab 1 : Dashboard

Tab 2 : Follow-Up Generator

Tab 3 : Escalation Manager

Tab 4 : Patient Chat

11.3 TAB 1 -- DASHBOARD WIREFRAME

-----------------------------------

+----------------------------------------------------------+ | AI Patient Follow-Up Assistant |

+----------------------------------------------------------+ | Dashboard | Follow-Up | Escalation | Chat | +----------------------------------------------------------+ | |

| +----------+ +----------+ +----------+ |

| | Total | | Overdue | | Upcoming | |

| | 40 | | 20 | | 15 | |

| +----------+ +----------+ +----------+ |

| |

| Filter by Status: [All v] Search: [___________] | | |

| +------+---------------+------------+--------+--------+ | | | ID | Name | Diagnosis |Due Date| Status | | | +------+---------------+------------+--------+--------+ | | | P001 | Ravi Kumar | Diabetes | May 24 | overdue| | | | P002 | Priya Nair | Post C-Sec | Jun 04 |upcoming| | | | P003 | Arun Singh | Cardiac | Jun 01 |upcoming| | | +------+---------------+------------+--------+--------+ | +----------------------------------------------------------+

11.4 TAB 2 -- FOLLOW-UP GENERATOR WIREFRAME --------------------------------------------

+----------------------------------------------------------+ | Generate Follow-Up Reminder |

| |

| Select Patient: [P001 - Ravi Kumar v] |

| |

| Name: Ravi Kumar Diagnosis: Type 2 Diabetes | | Doctor: Dr. Sharma Due Date: 24 May 2026 | | Status: Overdue (15 days) |

| |

| [Generate Reminder] |

| |

| ------------------------------------------------------- | | Reminder Message: |

| +-----------------------------------------------------+ | | | Dear Ravi, | |

| | This is a reminder from City Hospital... | | | +-----------------------------------------------------+ | | |

| [Copy Message] [Mark as Sent] |

+----------------------------------------------------------+

11.5 TAB 3 -- ESCALATION MANAGER WIREFRAME -------------------------------------------

+----------------------------------------------------------+ | Escalation Manager Pending: 20 |

| |

| v Ravi Kumar -- 15 days overdue [HIGH] | | +--------------------------------------------------+ | | | Diagnosis: Type 2 Diabetes | |

| | Doctor: Dr. Sharma | |

| | | |

| | [Generate Escalation Report] | |

| | | |

| | Escalation Report: | |

| | Patient Ravi Kumar (P001) has missed follow-up | | | | by 15 days. Risk: HIGH. Recommended: call... | | | | | |

| | Urgency: HIGH | |

| | | |

| | [Approve Escalation] [Reject] | |

| +--------------------------------------------------+ | | |

| > Sunita Devi -- 22 days overdue [HIGH] |

| > Mohan Lal -- 9 days overdue [MEDIUM] | +----------------------------------------------------------+

11.6 TAB 4 -- PATIENT CHAT WIREFRAME --------------------------------------

+----------------------------------------------------------+ | Patient Chat |

| |

| Select Patient: [P001 - Ravi Kumar v] | | ------------------------------------------------------- | | |

| You: |

| What medicines is Ravi Kumar on? |

| |

| Assistant: |

| Ravi Kumar is currently prescribed: |

| 1. Metformin 500mg -- twice daily after meals | | 2. Glipizide 5mg -- once daily morning | | |

| You: |

| When was he discharged? |

| |

| Assistant: |

| He was discharged on 10 May 2026 from the | | Endocrinology ward under Dr. Sharma's care. | | |

| +----------------------------------------------------+ | | | Ask something about this patient... | | | +----------------------------------------------------+ | +----------------------------------------------------------+

11.7 STREAMLIT COMPONENTS USED --------------------------------

Component | Streamlit Method | Used In -----------------------|--------------------------|------------------ Page title | st.title() | All tabs

Tab navigation | st.tabs() | Main layout

Metric boxes | st.metric() | Dashboard

Data table | st.dataframe() | Dashboard

Dropdown | st.selectbox() | Tab 2, 3, 4

Button | st.button() | Tab 2, 3

Loading spinner | st.spinner() | Tab 2, 3

Text display box | st.text_area() | Tab 2, 3

Collapsible section | st.expander() | Tab 3

Side-by-side layout | st.columns() | Dashboard, Tab 3

Red alert box | st.error() | Tab 3 (HIGH urgency)

Yellow warning box | st.warning() | Tab 3 (MEDIUM urgency)

Green success box | st.success() | Tab 2, 3

Chat bubbles | st.chat_message() | Tab 4

Chat input box | st.chat_input() | Tab 4

Session persistence | st.session_state | Tab 4 (memory)

Page refresh | st.rerun() | Tab 4

=========================================================================== =====

12. API AND INTEGRATION DESIGN

=========================================================================== =====

12.1 OPENAI API USAGE

----------------------

Agent | Model | Temperature | Max Tokens | Purpose

------------------|--------------|-------------|------------|------------------

Summary Agent | GPT-4o | 0 | 1000 | Structured extract

Reminder Agent | GPT-4o | 0.3 | 500 | Natural language

Escalation Agent | GPT-4o | 0 | 800 | Clinical report

Chat | GPT-4o | 0.5 | 300 | Conversation

12.2 ENVIRONMENT VARIABLES

---------------------------

OPENAI_API_KEY=sk-...

AWS_ACCESS_KEY_ID=...

AWS_SECRET_ACCESS_KEY=...

AWS_REGION=ap-south-1

S3_BUCKET_NAME=patient-followup-data

CHROMA_PERSIST_PATH=/app/chroma_db

12.3 AWS S3 FOLDER STRUCTURE

------------------------------

patient-followup-data/

+-- discharge_summaries/

| +-- P001_discharge.pdf

| +-- P002_discharge.pdf

| +-- ...

+-- protocols/

| +-- protocol_diabetes.pdf

| +-- protocol_cardiac.pdf

| +-- ...

+-- datasets/

+-- patients.csv

=========================================================================== =====

13. AWS DEPLOYMENT DESIGN

=========================================================================== =====

13.1 INFRASTRUCTURE

--------------------

Component | Service | Specification

-----------------|---------|------------------------------

App Server | EC2 | t2.medium, Ubuntu 22.04

Storage | S3 | Standard class, same region

Vector DB | ChromaDB| Local on EC2 disk

App Port | 8501 | Streamlit default

13.2 DEPLOYMENT ARCHITECTURE

-----------------------------

Internet

|

v

AWS EC2 (Public IP) -- Port 8501 open

|

v

Streamlit App (app.py) running with nohup

|

+-- Reads PDFs from S3

+-- Runs LangGraph workflow

+-- Queries ChromaDB (local on EC2)

+-- Calls OpenAI API

13.3 DEPLOYMENT STEPS

----------------------

Step | Action

-----|------------------------------------------------------------------ 1 | Create EC2 t2.medium, Ubuntu 22.04, Asia Pacific region 2 | Open ports: 22 (SSH), 8501 (Streamlit) in Security Group 3 | SSH into EC2 instance

4 | Install Python 3.11, pip, venv

5 | Upload project files via SCP

6 | Create virtual environment, install requirements.txt 7 | Create S3 bucket, upload all PDFs and CSV 8 | Set environment variables (.env file)

9 | Run: python rag/build_vectorstore.py (builds ChromaDB) 10 | Run: nohup streamlit run app.py --server.port 8501 & 11 | Access at: http://<EC2-Public-IP>:8501

13.4 REQUIREMENTS.TXT

----------------------

streamlit==1.35.0

langchain==0.2.0

langchain-openai==0.1.0

langchain-community==0.2.0

langgraph==0.1.0

chromadb==0.5.0

pypdf==4.2.0

openai==1.30.0

pandas==2.2.0

boto3==1.34.0

python-dotenv==1.0.0

plotly==5.22.0

13.5 PROJECT FOLDER STRUCTURE

-------------------------------

patient_followup_ai/

|

+-- data/

| +-- patients.csv

| +-- discharge_summaries/

| | +-- P001_discharge.pdf

| | +-- P002_discharge.pdf

| | +-- ...

| +-- protocols/

| +-- protocol_diabetes.pdf

| +-- protocol_cardiac.pdf

| +-- ...

|

+-- agents/

| +-- summary_agent.py

| +-- reminder_agent.py

| +-- escalation_agent.py

|

+-- workflow/

| +-- langgraph_workflow.py

|

+-- rag/

| +-- rag_pipeline.py

| +-- build_vectorstore.py

|

+-- memory/

| +-- patient_memory.py

|

+-- app.py <- Streamlit entry point

+-- requirements.txt

+-- .env

+-- README.md

=========================================================================== =====

14. ERROR HANDLING DESIGN

=========================================================================== =====

Error Scenario | Detection | Response

-------------------------|------------------------|-----------------------------

PDF not found | File not exist check | Show manual entry form

PDF unreadable/corrupted | Exception on load | Show error, skip agent

OpenAI API failure | API exception | Retry 3x with 2s backoff

OpenAI rate limit | 429 status code | Wait 60s, retry once

JSON parse failure | JSON decode error | Re-prompt stricter format

Patient not in CSV | Row not found | Show "Patient not found"

ChromaDB empty | Empty retrieval | Warn user, use LLM knowledge

S3 access denied | boto3 exception | Fall back to local file path

Missing CSV fields | NaN check | Fill with "Not specified"

Session state lost | Key missing check | Reinitialize state

=========================================================================== =====

15. SECURITY DESIGN

=========================================================================== =====

Area | Measure

----------------|-----------------------------------------------

API Keys | Stored in .env file, never hardcoded in code

AWS Credentials | IAM role with S3 read-only access for app

Patient Data | Synthetic only, no real PII used anywhere

EC2 Access | SSH key-based login, no password auth

S3 Bucket | Private bucket, app accesses via IAM role

Streamlit | No public auth (out of scope for capstone)

=========================================================================== =====

16. TESTING PLAN

=========================================================================== =====

16.1 UNIT TESTS

----------------

Test | Input | Expected Output

----------------------|--------------------------|---------------------------

Summary Agent | P001 discharge PDF | JSON with all fields

Summary Agent | Corrupted PDF | Error flag returned

Reminder Agent | Diabetes patient data | Message mentions blood sugar

Escalation Agent | 15 days overdue | Urgency = HIGH

RAG Retrieval | "diabetes follow-up" | Diabetes protocol chunk

Router | status = completed | Routes to END

Router | overdue, 10 days | Routes to Escalation Agent

16.2 INTEGRATION TESTS

-----------------------

Test | Steps | Expected

----------------------|--------------------------------------|------------------

Full upcoming flow | Select upcoming patient -> reminder | Reminder displayed Full escalation flow | Select overdue -> report -> approve | Escalation confirmed Chat memory test | Ask Q1 -> ask follow-up Q2 | Q2 uses Q1 context

Router test | Process 5 patients diff statuses | Each routes correctly

16.3 DEMO TEST SCENARIOS

-------------------------

Scenario | Patient | Expected Demo Outcome

----------------------|----------------------|---------------------------

Upcoming reminder | P002 Priya Nair | Personalized maternity msg

Medium escalation | Arun Singh (9 days) | MEDIUM urgency report

High escalation | P001 Ravi Kumar(15d) | HIGH urgency, approval btn

Completed skip | P005 (completed) | No action needed message

Chat context | P001 | Q2 uses context from Q1

=========================================================================== =====

17. SPRINT-WISE DELIVERY PLAN

=========================================================================== =====

WEEK 1 -- 25 May to 31 May 2026

---------------------------------

Task | Owner | Status

----------------------------------|----------|------------

Finalize theme selection | All | Done

Create 40-patient CSV | Member 1 | In Progress

Create 20 discharge PDFs | Member 2 | In Progress

Create 6 protocol PDFs | Member 3 | In Progress

Design architecture diagram | Member 4 | In Progress

Set up GitHub repository | Member 5 | In Progress

Set up project folder structure | Member 5 | In Progress

WEEK 2 -- 1 June to 7 June 2026

---------------------------------

Task | Owner

----------------------------------|----------

Build RAG pipeline and test | Member 1

Build Patient Summary Agent | Member 2

Build Reminder Agent | Member 3

Build Escalation Agent | Member 4

Test all 3 agents individually | All

Set up LangGraph skeleton | Member 5

WEEK 3 -- 8 June to 14 June 2026

----------------------------------

Task | Owner

----------------------------------|----------

Wire agents into LangGraph | Member 1

Implement router logic | Member 2

Build Streamlit Dashboard tab | Member 3

Build Reminder + Escalation tabs | Member 4

Build Chat tab with memory | Member 5

End-to-end integration testing | All

WEEK 4 -- 15 June to 25 June 2026

-----------------------------------

Task | Owner

----------------------------------|----------

Launch EC2, configure environment | Member 1

Set up S3 bucket, upload files | Member 2

Deploy Streamlit on EC2 | Member 1

Run full demo test on AWS | All

Write final report (18 sections) | Member 3 + 4

Create PPT (17 slides) | Member 5

Record demo video | All

Final review and submission | All

=========================================================================== =====

18. RISK REGISTER

=========================================================================== =====

Risk | Prob | Impact | Mitigation

--------------------------------|-------|--------|---------------------------

OpenAI API cost exceeds budget |Medium | High | Use GPT-3.5-turbo in dev PDF parsing fails some files |Medium | Medium | Multiple loaders as fallback AWS EC2 not accessible | Low | High | Test deployment in Week 3

LangGraph version conflicts |Medium | Medium | Pin versions in requirements Team member unavailable |Medium | High | Document all code clearly

ChromaDB corruption | Low | Medium | Keep rebuild script ready

Demo fails during recording |Medium | High | Record multiple takes

=========================================================================== =====

19. INDIVIDUAL ROLE ASSIGNMENTS

=========================================================================== =====

Member | Primary Role | Responsibilities

---------|-----------------|-----------------------------------------------

Member 1 | Data Engineer | Create datasets, CSV, protocol PDFs

Member 2 | AI Engineer | Build and test all 3 agents

Member 3 | RAG Engineer | Build RAG pipeline, ChromaDB setup

Member 4 | Frontend Dev | Build Streamlit app, all 4 tabs

Member 5 | DevOps + Report | AWS deployment, final report, PPT

All | Testing | Integration testing, demo preparation

=========================================================================== =====

20. GLOSSARY

=========================================================================== =====

Term | Definition

-----------------|--------------------------------------------------------------

RAG | Retrieval Augmented Generation -- AI searches your documents

| before answering instead of relying only on training data

LangGraph | Python library to build stateful multi-agent workflows

LangChain | Python library for building LLM-powered applications

ChromaDB | Local vector database that stores document embeddings

Embedding | Numerical representation of text for similarity search

Agent | An AI model with specific role, prompt, and tools

Streamlit | Python library to build web apps without HTML or CSS

EC2 | Amazon Elastic Compute Cloud -- virtual server in cloud

S3 | Amazon Simple Storage Service -- cloud file storage

Human Approval | Step where human must approve before AI proceeds

Sequential Flow | Agents run one after another in a defined order

Router | Logic that decides which agent runs next based on conditions

Session State | Streamlit mechanism to store data across user interactions Synthetic Data | Fake but realistic data created for testing purposes

Discharge Summary| Document given to patient when leaving the hospital

Follow-Up Protocol| Medical rulebook for post-discharge patient care

ConversationBufferMemory | LangChain class that stores full chat history

=========================================================================== =====

END OF DESIGN DOCUMENT

=========================================================================== =====

Document: Theme9_Design_Document.txt

Program : Advanced PG Certification in AI Engineering on Cloud and AIOps Institute: IIT Roorkee powered by Futurense University

Deadline : 25 June 2026

=========================================================================== =====